# CR-46 Inspection Notes and Closeout Log

Source records for the CR-46 curb ramp, sidewalk, and driveway apron reconstruction task. These records are descriptive source data and do not include approvals, recommendations, certifications, or sign-off instructions.

## Inspection Notes

| source_record_id | project_id | station | ramp_id | note_type | inspection_note | status_hint |
| --- | --- | --- | --- | --- | --- | --- |
| IN-001 | CR-46 | 0+006 | R-46A | surface finish | Broom finish consistent across ramp A landing. | TEXT_ONLY |
| IN-002 | CR-46 | 0+018 | R-46B | tile edge | Detectable warning tile cut on west edge before backfill. | TEXT_ONLY |
| IN-003 | CR-46 | 0+021 | R-46B | slope observation | Running slope looked steep near driveway flare during final walk. | TEXT_ONLY |
| IN-004 | CR-46 | 0+042 | DA-01 | ponding note | Small water film observed at driveway apron lip after hose test. | TEXT_ONLY |
| IN-005 | CR-46 | 0+048 | R-46C |  | Utility lid adjusted after concrete placement. | TEXT_ONLY with blank note_type |

## Closeout Log

| source_record_id | project_id | station_start | station_end | closeout_field | closeout_value | related_record_id | status_hint | note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CL-001 | CR-46 | 0+000 | 0+060 | closeout_reference |  |  | MISSING | closeout reference not assigned |
| CL-002 | CR-46 | 0+030 | 0+060 | test_report_id |  | MT-002 | MISSING | test report ID missing for subbase lot SB-02 |
| CL-003 | CR-46 | 0+000 | 0+060 | surveyor_initials | KM | SV-002 | TEXT_ONLY | initials copied from field book |
| CL-004 | CR-46 | 0+000 | 0+060 | handover_status | not signed |  | TEXT_ONLY | unsigned at export time |
| CL-001-DUP | CR-46 | 0+000 | 0+060 | closeout_reference |  | CL-001 | DUPLICATE | duplicate export of CL-001 |

End of source records.